THE DOC MIRROR

Developer Package v4 — Go Live Guide

thedocmirror.com

| Product | The Doc Mirror — Doctor Visibility Score for US doctors |
| --- | --- |
| Stack | Next.js 14 · Vercel · Supabase · Stripe · Claude · SerpApi · Google Places |
| Tiers | Free · $19 Report · $49 Monitor (NO $149 DFY — removed in v4) |
| Prepared by | Ayush Prashar, Nextdot Digital Solutions |
| Contact | hello@thedocmirror.com |

⚠  Read the Quick Start (Page 2) first. It tells you what to do on Day 1 in under 10 minutes.

❌  v4 IMPORTANT: The Done For You ($149) tier has been removed entirely. Sell only Free, $19, and $49.

# Quick Start — Day 1 Checklist

Complete these in order on Day 1. Detail behind each step is later in this guide.

## Step 1 — Create accounts

- GitHub: github.com — create private repo "thedocmirror"

- Vercel: vercel.com — sign in with GitHub

- Supabase: supabase.com — create project "thedocmirror", region US East

- Resend: resend.com — add domain thedocmirror.com

- Google Cloud: enable Places API, PageSpeed API, YouTube Data API v3

- SerpApi: serpapi.com — plan from $50/mo, 100 free queries on trial

- Stripe: stripe.com — create account (don't go live until Sprint 2)

Anthropic API key (Claude) — console.anthropic.com. Likely already exists from Nextdot.

Sprint 3 only: OpenAI + Google AI Studio + Perplexity API keys. Not needed until you implement real AI queries on paid tier.

## Step 2 — Set up the database

- Log in to Supabase → SQL Editor

- Open database/schema.sql from this package

- Paste entire contents into SQL Editor → Run

- Storage tab → create bucket "reports", set to Private, max 10MB, application/pdf only

✓  Database ready. 7 tables created with all indexes and RLS policies.

## Step 3 — Configure environment

Copy config/.env.example to .env.local in project root. Fill in every value.

Critical: API_READY=false at launch. Site shows waitlist mode. Only set to true when /api/audit returns real data.

Sprint 3 keys (OPENAI_API_KEY, GOOGLE_AI_API_KEY, PERPLEXITY_API_KEY) can be skipped until you implement real AI queries.

## Step 4 — Deploy to Vercel

- Push files to GitHub main branch

- vercel.com → Add New Project → import repo

- Add all .env.local vars in Environment Variables section

- Deploy — you get URL like thedocmirror.vercel.app

- Submit waitlist form, verify email arrives

✓  Site is live. Continue with domain setup.

## Step 5 — Connect domain

Vercel → project → Settings → Domains → add thedocmirror.com

In GoDaddy, add two DNS records:

| Type | Name | Value | TTL |
| --- | --- | --- | --- |
| A | @ | 76.76.21.21 | 600 |
| CNAME | www | cname.vercel-dns.com | 600 |

DNS propagates in 10-60 min. SSL auto-provisions.

## Step 6 — Submit sitemap to Google

❌  Do this the same hour you go live. The SEO clock starts when you submit.

- search.google.com/search-console → add property thedocmirror.com

- Verify via HTML tag method (add to layout.tsx <head>)

- Sitemaps → submit sitemap.xml

- Repeat at bing.com/webmasters

✓  Google starts crawling within 24-48 hours. First rankings appear in 4-8 weeks.

# What Changed in v4

If you saw an earlier version of this package (v3), here is what is different in v4.

| Change | Why |
| --- | --- |
| Done For You ($149) removed | Self-audit revealed 4 of 6 DFY features cannot be honestly automated. Launching with Free + $19 + $49 only. DFY may return later as a managed-service tier when ops capacity allows. |
| Brand renamed | "Patient Visibility Score" → "Doctor Visibility Score" everywhere. The score is about the doctor's visibility, not the patient's. |
| Hero copy updated | New: "How do Google and AI see you?" — frames the product around both Google AND AI search from second one. |
| Pillars updated | Removed: Website Quality, Social Presence. Added: AI Visibility Signals (5pts), Directory & Citation Presence (5pts). |
| Resources hub added | 5 new pages: /resources hub + 4 SEO/GEO educational pages. |
| Preview pages system | Every free audit auto-creates /preview/[slug]. Default noindex. Doctor opts in to publish. |
| Hybrid AI scoring | Free tier: synthetic scores from signals (Wikipedia, schema, directories). Paid tier: REAL queries to ChatGPT/Gemini/Claude/Perplexity. |
| Old SEO pages removed | 620 specialty×city pages deleted. Replaced by per-doctor preview pages + 4 evergreen resource pages. |
| Stop button restrictions | Free tier still restricted (3 issues, 1 fix step, name-only competitor). These remain unchanged in v4. |

# Pricing Tiers (v4)

Three tiers. Every feature in every tier is fully automatable. No human-in-the-loop required.

## Free — $0

What the doctor sees:

- Overall Doctor Visibility Score (0-100)

- Google listing snapshot in phone mockup

- 3 issues identified (text only)

- 1 free fix step (other 4 gated)

- Top competitor named (score/reviews hidden)

- AI Search Visibility Snapshot (synthetic scores for 4 platforms)

- Who AI recommends instead (3 competitor names)

- Patient loss teaser (locked: "?? – ?? patients/month")

- Auto-created preview page at /preview/[slug] (noindex by default)

✓  Build confidence: 95%. Cost per check: ~$0.18. Honest as offered when AI scores are labelled "AI Visibility Signal Score".

## Full Report — $19 one-time

What the doctor gets:

- Everything in Free, expanded

- All 7 visibility pillars scored individually

- All 5 AI-written fixes with copy-paste steps

- REAL AI queries against ChatGPT, Gemini, Claude, Perplexity

- Brand search trend with full data

- YouTube channel analysis (subs, views, Shorts ratio)

- Social & directory audit (Healthgrades, Zocdoc, Vitals, etc.)

- Patient loss estimate (e.g. "27-54 patients/month")

- Competitor narrative (3-sentence Claude analysis)

- SEO keyword strategy

- Content strategy brief (Reels + blog titles + cadence)

- Patient journey audit (5 stages)

- 90-day action plan with KPIs

- 6-page PDF emailed in 60 seconds

✓  Build confidence: 88%. Cost: ~$1.40. Margin: $17.60. Latency: ~25 seconds.

## Monitor — $49/month

What the doctor gets:

- Everything in $19 Report, run weekly

- Vercel cron, every Monday 9AM EST

- Score trend chart (12 weeks)

- Weekly delta email every Monday

- Competitor movement alerts

- New review detection

- Rank tracker for 4-6 keywords weekly

- AI rank tracker for ChatGPT/Gemini/Claude positions over time

- Subscriber dashboard at /dashboard

- Score drop alerts (3+ pts)

✓  Build confidence: 85%. Cost/sub/mo: ~$6 (4 weekly audits). Margin/sub/mo: $43.

# Package Contents

| File | What it is | Where it goes |
| --- | --- | --- |
| frontend/index.html | Main website. Includes all 7 pillars, AI snapshot, who AI recommends, patient loss teaser. | app/page.tsx |
| frontend/dashboard.html | Subscriber dashboard (Monitor users) | app/dashboard/page.tsx |
| frontend/pdf-report-template.html | 6-page PDF template with {{PLACEHOLDERS}} | Server-side, used by /api/report |
| frontend/pages/resources.html | /resources hub with 4 cards | app/resources/page.tsx |
| frontend/pages/ai-visibility-for-doctors.html | GEO landing page — 800 words + FAQ schema | app/ai-visibility-for-doctors/page.tsx |
| frontend/pages/doctor-visibility-score.html | Explains the 7 pillars | app/doctor-visibility-score/page.tsx |
| frontend/pages/how-doctors-rank-in-chatgpt.html | AI ranking signals deep dive | app/how-doctors-rank-in-chatgpt/page.tsx |
| frontend/pages/google-visibility-for-doctors.html | Google Search + Maps + local SEO | app/google-visibility-for-doctors/page.tsx |
| api/api-spec.ts | 12 endpoints + scoring + Claude prompts + AI query orchestration | Reference — do not deploy as-is |
| database/schema.sql | 7 tables (added preview_pages), RLS, indexes | Supabase SQL Editor — run once |
| seo/sitemap.xml | 8-URL sitemap (no old SEO pages) | public/sitemap.xml or sitemap.ts |
| seo/sitemap.ts | Next.js dynamic sitemap (auto-adds public preview pages) | app/sitemap.ts |
| config/vercel.json | Cron + security headers | vercel.json (root) |
| config/.env.example | All env vars | Copy to .env.local |
| config/robots.txt | SEO robots | public/robots.txt |

# Sprint Build Order

## Sprint 1 (Week 1-2) — Site live in waitlist mode

Goal: Real doctors land on thedocmirror.com, can join waitlist, can run basic check.

### Day 1-2

- Set up GitHub, Vercel, Supabase, Resend, Google Cloud, SerpApi accounts

- Run database/schema.sql in Supabase

- Deploy frontend/index.html as Next.js homepage

- Connect domain via Vercel + GoDaddy DNS

- Submit sitemap to Google Search Console

### Day 3-4: Build 2 endpoints

POST /api/waitlist        — save email, send Resend confirmation

POST /api/email-capture   — save email from results, send fix guide email

### Day 5-7: Basic audit

POST /api/audit — Google Places only (Sprint 1 minimum)

Returns: score, rating, reviewCount, localRank, topCompetitor.name, hasHours, phone, photoCount.

Once endpoint returns real data, set API_READY=true and redeploy.

✓  Sprint 1 complete: real doctors get real scores.

## Sprint 2 (Week 3-4) — Full $19 report

Goal: Doctor pays $19, receives 6-page PDF in inbox within 60 sec.

- Expand /api/audit: add PageSpeed, SerpApi social, YouTube API, brand search

- Add Claude prompts: issues, fixes, sentiment, competitor narrative, SEO, content, patient journey, 90-day plan (8 prompts total)

- Compute synthetic AI Visibility scores (no real AI queries yet)

- Implement preview page system: /api/preview/create called by /api/audit

- Build /preview/[slug] page in Next.js dynamic route

- Build /api/preview/publish for opt-in

- Build /api/report — PDF generation via html-pdf-node + Resend email

- Stripe products: $19 Report, $49 Monitor (NO $149 DFY)

- Build /api/checkout + /api/stripe/webhook

✓  Sprint 2 complete: full $19 funnel working.

## Sprint 3 (Week 5-6) — Monitor + real AI queries

Goal: Monitor subscribers see real weekly data including AI rank tracking.

- Build /api/weekly-check — Vercel cron, Mondays 9AM EST

- Build /api/auth/login — Supabase Auth magic link

- Build /api/dashboard — returns subscriber data

- Replace DEMO object in dashboard.html with real /api/dashboard call

- CRITICAL: Implement runRealAiQueries() — ChatGPT + Gemini + Claude + Perplexity

- Paid tier audits now use real AI queries (~$1.20 cost), free tier still uses synthetic

✓  Sprint 3 complete: full product live.

# Hybrid AI Visibility Scoring (Critical Detail)

The single most important architectural decision in v4. Read carefully.

## Free tier: synthetic scoring

Free check does NOT make real AI API calls. Score is computed from signals:

- Wikipedia presence

- Healthgrades depth (review count, completeness)

- MedicalOrganization schema markup on doctor website

- Citation count across healthcare publications

- Directory presence (Zocdoc, Vitals, Doximity)

Each platform (Google, ChatGPT, Gemini, Claude) weights these signals differently based on observed AI training behaviour. See computeSyntheticAiScores() in api-spec.ts.

❌  LABELLING IS CRITICAL: The UI calls this "AI Visibility Signal Score" — NOT "ChatGPT score". Free tier does NOT run real ChatGPT queries. Misrepresenting this would be dishonest. The text "Signal-based estimate" must appear in the AI snapshot section for free users.

## Paid tier: real AI queries

When plan is "report" or "monitor", run real queries against:

- OpenAI ChatGPT (gpt-4o with web search) — 5 queries

- Google Gemini (gemini-1.5-pro) — 5 queries

- Anthropic Claude (claude-sonnet-4 with web_search tool) — 5 queries

- Perplexity (sonar-pro, has live web search by default) — 5 queries

Per platform: 5 queries like "best [specialty] in [city]". Parse responses for doctor's last name. Position = order of mention.

Total cost: ~$1.20 per audit. Latency: 15-20 sec when run in parallel.

aiVisibility.isReal: must be true on paid responses, false on free. UI uses this flag to show correct labelling.

# Preview Page System (New in v4)

Every audit auto-creates a public-facing page at /preview/[slug]. This is the new SEO/GEO play.

## How it works

- Doctor runs free check on homepage

- /api/audit completes, calls /api/preview/create

- Row inserted in preview_pages with is_public=false (noindex)

- Slug format: dr-{lastname}-{specialty}-{city}-{state}-{hash}

- Doctor sees their results on homepage + a "Make this public?" prompt

- If doctor opts in, /api/preview/publish flips is_public=true

- Page becomes indexable. Sitemap.ts auto-includes it on next regen

## Why this matters

SEO: Each public preview page is a Google-indexable URL for that specific doctor + specialty + city. Scales without manual content production.

GEO: AI tools (ChatGPT, Gemini, Claude) crawl indexable preview pages. Doctors who opt in get surfaced in AI recommendations over time.

Legal safety: Default noindex protects us from defamation claims. Only doctors who explicitly consent become publicly visible.

⚠  Preview pages render with <meta name="robots" content="noindex"> when is_public=false. Do NOT remove this guard. Even bots that ignore robots.txt respect this meta tag.

# All 12 Endpoints

| Endpoint | Method | Sprint | What it does |
| --- | --- | --- | --- |
| /api/waitlist | POST | 1 | Save waitlist email + send Resend confirmation |
| /api/email-capture | POST | 1 | Save email from results + send fix guide |
| /api/audit | POST | 1→3 | Full audit. Free=synthetic AI, Paid=real AI queries |
| /api/preview/create | POST | 2 | Create preview page record (called by /api/audit) |
| /api/preview/[slug] | GET | 2 | Render preview page (noindex if is_public=false) |
| /api/preview/publish | POST | 2 | Doctor opts in to make preview public |
| /api/report | POST | 2 | Generate 6-page PDF + email to doctor |
| /api/checkout | POST | 2 | Stripe checkout session for $19 or $49 plan |
| /api/stripe/webhook | POST | 2 | Handle payment events |
| /api/weekly-check | POST | 3 | Cron: re-audit all Monitor subscribers Mondays |
| /api/auth/login | POST | 3 | Supabase Auth magic link |
| /api/dashboard | GET | 3 | Return subscriber data for dashboard |

# Critical Rules — Read Before Coding

❌  API_READY must stay false until /api/audit returns real Google Places data.

❌  Never commit .env.local to GitHub.

❌  Three Legged Voyager Pvt. Ltd. is the legal entity — never appears in public content.

❌  Done For You ($149) tier is REMOVED. Do not add it back. Sell only Free + $19 + $49.

❌  AI Visibility scores on FREE tier must be labelled "AI Visibility Signal Score" NOT "ChatGPT score". Free tier does not query AI platforms.

⚠  Domain: thedocmirror.com. Brand name displayed in copy: "The Doc Mirror". These are different. URLs use the domain. Copy uses the brand name.

⚠  Submit sitemap to Google the same hour you go live.

⚠  Preview pages default to noindex. Only flip to public when doctor explicitly opts in.

⚠  Weekly cron runs Monday 9AM EST. Configured in vercel.json. Don't change schedule without checking with Ayush.

✓  GitHub push to main = auto-deploy to Vercel. No manual deploy steps needed after initial setup.

# Contact

Product decisions and architecture: api/api-spec.ts

UI implementation: frontend/index.html

Product owner: Ayush Prashar, Nextdot Digital Solutions

Email: hello@thedocmirror.com

Domain: thedocmirror.com (GoDaddy)

The Doc Mirror — Built from Jamshedpur. Visible across the USA. And inside the AI tools patients are starting to trust.